| **Project** | | | |
| --- | --- | --- | --- |
| **Client:** | The Home Depot | **Date:** | 04/21/17, 1:30-2:00 PT |
| **Home Depot Attendees:** | John Thebault | **Puppet Attendees:** | Elizabeth Plumb  Erica Sivak  Dan Bennett |
| **Location:** | Conference Call | **Meeting Name** | Puppet / The Home Depot Weekly TAM sync |

| **Goals** | | | |
| --- | --- | --- | --- |
| **Items** | **Forecast Date** | **Actual Date** | **Status** |
| Converting from HP SA OpsWare to Puppet | FY17 Q1 | TBD | In Progress |
| Switch from r10k mco to Code Manager | FY17 Q1 | TBD | In Progress |
| Upgrade from 2015.3.3 to 2016.4.3 | FY17 Q1 | TBD | In Progress |

| **Discussion Topics** | |
| --- | --- |
| **Topic** | **Discussion** |
| [24952 - John Thebault - Long running puppet agent -t --debug --noop](https://puppetlabs.zendesk.com/agent/tickets/24952) | Duplicate declarations were caused by a commit. 118 changes were made adding packages (RPMs).  Currently iterating through commits and finding the last successful commit before compilation issues. Around the time issues started to occur there were 500-600 packages added. When a Puppet run is completed the memory on the box is exhausted.  Issues still persist with Canadian store file build. At the moment there are no Canadian stores that have to be built.  This issue does not surface with US ISP builds.  Suspicion is that this is a code issue and not a Puppet platform issue. Will confirm once finish going through the commits. |
| Upgrade Status (2016.4.2) | No movement at the moment. Focus has been on OpsWare conversion. Estimated timeframe to begin upgrade again is 1 month.  Home Depot will have an internal meeting to discuss how can best use Code Manager and File Sync. Will likely meet in two weeks to discuss. Involved parties: Bill Ward, John, Russell, Sean. Want to iterate over this internally before involving Puppet in the discussion. |
| Vulnerability Scanning Questionnaire | Will be sending along early next week. |

| **Risks Raised** | | | | |
| --- | --- | --- | --- | --- |
| None at this time. | | | | |

| **Support Tickets** | | |
| --- | --- | --- |
| **Ref #** | **Change** | **Status** |
| [24952](https://puppetlabs.zendesk.com/agent/tickets/24952) | Long running puppet agent -t --noop --debug | Open |
| [25229](https://puppetlabs.zendesk.com/agent/tickets/25229) | Patrick Mayes - Issue with stdlibs | Solved |

| **Jira Tickets** | | |
| --- | --- | --- |
| **Ref #** | **Change** | **Status** |
| [PDB-2487](https://tickets.puppetlabs.com/browse/PDB-2487) | Allow for a "resource-events-ttl" to reduce the number of days of events that are stored ([16899](https://puppetlabs.zendesk.com/agent/tickets/16899)) | Open |
| [ENTERPRISE-594](https://tickets.puppetlabs.com/browse/ENTERPRISE-594) | Compile Master Installs should not reach out to the internet for agent tarballs ([17472](https://puppetlabs.zendesk.com/agent/tickets/17472)) | Open |
| [SERVER-377](https://tickets.puppetlabs.com/browse/SERVER-377) | “puppetserver gem” command doesn’t work from behind a proxy server ([16979](https://puppetlabs.zendesk.com/agent/tickets/16979)) | Resolved |
| [PE-14397](https://tickets.puppetlabs.com/browse/PE-14397) | pe-orchestrator class is absent from the console classification after an upgrade from a monolithic installation ([17041](https://puppetlabs.zendesk.com/agent/tickets/17041)) | Closed |
| [FACT-1379](https://tickets.puppetlabs.com/browse/FACT-1379) | Facter returns incorrect MAC address for bonded interfaces ([17577](https://puppetlabs.zendesk.com/agent/tickets/17557)) - fixed in 2016.1.2 | Closed |
| [PUP-6099](https://tickets.puppetlabs.com/browse/PUP-6099) | Additional file and mount auto require - fixed in 2016.2 | Closed |