| **Project** | | | |
| --- | --- | --- | --- |
| **Client:** | The Home Depot | **Date:** | 05/11/17, 1:30-2:00 PT |
| **Home Depot Attendees:** | John Thebault | **Puppet Attendees:** | Erica Sivak |
| **Location:** | Conference Call | **Meeting Name** | Puppet / The Home Depot Weekly TAM sync |

| **Goals** | | | |
| --- | --- | --- | --- |
| **Items** | **Forecast Date** | **Actual Date** | **Status** |
| Converting from HP SA OpsWare to Puppet | FY17 Q1 | TBD | In Progress |
| Switch from r10k mco to Code Manager | FY17 Q1 | TBD | In Progress |
| Upgrade from 2015.3.3 to 2016.4.3 | FY17 Q1 | TBD | In Progress |

| **Discussion Topics** | |
| --- | --- |
| **Topic** | **Discussion** |
| [24952 - John Thebault - Long running puppet agent -t --debug --noop](https://puppetlabs.zendesk.com/agent/tickets/24952) | Discussed open support ticket and outstanding items on the support thread. John will revisit the support ticket shortly.  John and his team have hit a point in the commits where they are now at the last viable commit where everything was working (excluding a few duplicate declarations).  Current troubleshooting strategy: John has restored a lab box to a state prior to the addition of the 300+ packages. He’s now installing 50 packages at a time in order to pinpoint which package causes the failure.  The outstanding Canadian QA store is being configured manually in the meantime. |
| Upgrade Status (2016.4.2) | Upgrade is still on hold. Will resume once OpsWare conversion is complete. |
| OpsWare Conversion | OpsWare conversion is in the home stretch. The conversion is down to 15-20 teams to finish.  There is a large POS team to convert; however, this being a unique scenario, a dedicated team will focus on the POS Team’s conversion. |
| Metrics | The metrics effort will be moving to the foreground and is a deliverable for FY18 Q2 (July). Goal will be to have a set of metrics established and to be reporting on them.  John’s goal is to be able to publish out all the teams’ progress, report on meaningful metrics and ultimately refine processes to be more nimble.  Current reporting is done with PuppetDB, JSON files and home-grown tools that track the total number of changes, in addition to other metrics. |
| Vulnerability Scanning and Discovery Questionnaire | John to follow-up with Sean regarding the vulnerability scanning/discovery questionnaire. |
| Long-Term Roadmap | After OpsWare conversion and the upgrade are complete the team would like to discuss the Home Depot’s long term roadmap with Puppet (i.e. 5 year plan). |

| **Risks Raised** | | | | |
| --- | --- | --- | --- | --- |
| None at this time. | | | | |

| **Support Tickets** | | |
| --- | --- | --- |
| **Ref #** | **Change** | **Status** |
| [24952](https://puppetlabs.zendesk.com/agent/tickets/24952) | Long running puppet agent -t --noop --debug | Open |

| **Jira Tickets** | | |
| --- | --- | --- |
| **Ref #** | **Change** | **Status** |
| [PDB-2487](https://tickets.puppetlabs.com/browse/PDB-2487) | Allow for a "resource-events-ttl" to reduce the number of days of events that are stored ([16899](https://puppetlabs.zendesk.com/agent/tickets/16899)) | Open |
| [ENTERPRISE-594](https://tickets.puppetlabs.com/browse/ENTERPRISE-594) | Compile Master Installs should not reach out to the internet for agent tarballs ([17472](https://puppetlabs.zendesk.com/agent/tickets/17472)) | Open |
| [SERVER-377](https://tickets.puppetlabs.com/browse/SERVER-377) | “puppetserver gem” command doesn’t work from behind a proxy server ([16979](https://puppetlabs.zendesk.com/agent/tickets/16979)) | Resolved |
| [PE-14397](https://tickets.puppetlabs.com/browse/PE-14397) | pe-orchestrator class is absent from the console classification after an upgrade from a monolithic installation ([17041](https://puppetlabs.zendesk.com/agent/tickets/17041)) | Closed |
| [FACT-1379](https://tickets.puppetlabs.com/browse/FACT-1379) | Facter returns incorrect MAC address for bonded interfaces ([17577](https://puppetlabs.zendesk.com/agent/tickets/17557)) - fixed in 2016.1.2 | Closed |
| [PUP-6099](https://tickets.puppetlabs.com/browse/PUP-6099) | Additional file and mount auto require - fixed in 2016.2 | Closed |