| **Project** | | | |
| --- | --- | --- | --- |
| **Client:** | The Home Depot | **Date:** | 06/01/17, 3:30-4:00 CT |
| **Home Depot Attendees:** | John Thebault | **Puppet Attendees:** | Erica Sivak  Dan Bennett |
| **Location:** | Conference Call | **Meeting Name** | Puppet / The Home Depot Weekly TAM sync |

| **Goals** | | | |
| --- | --- | --- | --- |
| **Items** | **Forecast Date** | **Actual Date** | **Status** |
| Converting from HPSA OpsWare to Puppet | FY17 Q1 | TBD | In Progress |
| Switch from r10k mco to Code Manager | FY17 Q1 | TBD | In Progress |
| Upgrade from 2015.3.3 to 2016.4.3 | FY17 Q1 | TBD | In Progress |

| **Discussion Topics** | |
| --- | --- |
| **Topic** | **Discussion** |
| [24952 - John Thebault - Long running puppet agent -t --debug --noop](https://puppetlabs.zendesk.com/agent/tickets/24952) | Troubleshooting is still in progress. There is a potential rebuild of all QA store kits on the horizon. This is not confirmed but worth noting. |
| Code Manager / File Sync | Code Manager / File Sync conversation is still in progress internally. |
| Puppet Client Health | The decision to re-enabled the Puppet daemon and scheduling a regular run cadence is still pending. This decision will need to be discussed and subsequently approved by the SOX Auditors.  If this change is put in place it will allow John’s team to keep stock of their node inventory and statuses. |
| Upgrade Status (2016.4.2) | Production upgrade on hold. Upgrade to 2016.4.2 is complete in Dev and QA. |
| OpsWare Conversion | OpsWare shutdown is scheduled for June 9th. The POS OpsWare deployment process was ported to Puppet and has been working well. The major hurdle re: this conversion has been overcome and official POS conversion is tentatively scheduled for early next week. |
| Ticketing Metrics | Setup meeting for the week of 6/19 to discuss and examine a sample set of tickets. The goal of this meeting will be to figure out how to triage a list of run issues. Include Sean, John and Andrew on this call. Discussed broader PE metrics resources. |
| PuppetConf | Discussed PuppetConf. Erica to follow-up with Sean. |
| Long Term Goals | Reviewed future discussion topics to walk through after OpsWare conversion and upgrade complete. Failover from a cert perspective is a topic of interest. Being able to know when a failure occurs is key as well. In the past the MOM went down in non-prod and there was no alert. |
| vRA Lunch meeting in ATL | Dan to follow-up with John on event in Atlanta re: vRA Lunch. |

| **Risks Raised** | | | | |
| --- | --- | --- | --- | --- |
| None at this time. | | | | |

| **Support Tickets** | | |
| --- | --- | --- |
| **Ref #** | **Change** | **Status** |
| [24952](https://puppetlabs.zendesk.com/agent/tickets/24952) | Long running puppet agent -t --noop --debug | Open |

| **Jira Tickets** | | |
| --- | --- | --- |
| **Ref #** | **Change** | **Status** |
| [PDB-2487](https://tickets.puppetlabs.com/browse/PDB-2487) | Allow for a "resource-events-ttl" to reduce the number of days of events that are stored ([16899](https://puppetlabs.zendesk.com/agent/tickets/16899)) | Open |
| [ENTERPRISE-594](https://tickets.puppetlabs.com/browse/ENTERPRISE-594) | Compile Master Installs should not reach out to the internet for agent tarballs ([17472](https://puppetlabs.zendesk.com/agent/tickets/17472)) | Open |
| [SERVER-377](https://tickets.puppetlabs.com/browse/SERVER-377) | “puppetserver gem” command doesn’t work from behind a proxy server ([16979](https://puppetlabs.zendesk.com/agent/tickets/16979)) | Resolved |
| [PE-14397](https://tickets.puppetlabs.com/browse/PE-14397) | pe-orchestrator class is absent from the console classification after an upgrade from a monolithic installation ([17041](https://puppetlabs.zendesk.com/agent/tickets/17041)) | Closed |
| [FACT-1379](https://tickets.puppetlabs.com/browse/FACT-1379) | Facter returns incorrect MAC address for bonded interfaces ([17577](https://puppetlabs.zendesk.com/agent/tickets/17557)) - fixed in 2016.1.2 | Closed |
| [PUP-6099](https://tickets.puppetlabs.com/browse/PUP-6099) | Additional file and mount auto require - fixed in 2016.2 | Closed |