| **Project** | | | |
| --- | --- | --- | --- |
| **Client:** | The Home Depot | **Date:** | 08/10/17, 3:00-3:30 CT |
| **Home Depot Attendees:** | John Thebault  Noel  Patrick | **Puppet Attendees:** | Erica Sivak  Allison  Greg |
| **Location:** | Conference Call | **Meeting Name** | Puppet / The Home Depot Weekly TAM Sync |

| **Goals** | | | |
| --- | --- | --- | --- |
| **Items** | **Forecast Date** | **Actual Date** | **Status** |
| Converting from HPSA OpsWare to Puppet | FY17 Q1 | 6/15/2017 | Complete |
| Upgrade from 2015.3.3 to 2016.4.2 | FY17 Q1 | TBD | In Progress |
| Switch from r10k mco to Code Manager | FY17 Q1 | TBD | In Progress |

| **Discussion Topics** | |
| --- | --- |
| **Topic** | **Discussion** |
| Demo | Question  Can we record the demos? |
|  | * October 19 - PE Console Walkthrough (if time permits) * October 26 - PS Engagement Check-In * November 2 - PE Orchestration (Jobs and Tasks) * November 9 - Current Cloud Capabilities * November 16 - Cloud Roadmap   Separate meetings  Container  Discovery |
| LVM | Looking for logical volumes (standard for a while). Having to pull down a forge module and correct it each time there is a change. NP (3 envs)  Wrapped up in Puppet Enterprise it’d streamline the process.  Work with Product on this |
| PuppetConf | Send azure/canadian call to make cloud ready talk  Get videos for Sean |
| Tasks | Involve the ITO folks - Mahmood |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

| **Risks Raised** | | | | |
| --- | --- | --- | --- | --- |
| None at this time. | | | | |

| **Support Tickets** | | |
| --- | --- | --- |
| **Ref #** | **Change** | **Status** |
| [24952](https://puppetlabs.zendesk.com/agent/tickets/24952) | Long running puppet agent -t --noop --debug | Pending |
| [26381](https://puppetlabs.zendesk.com/agent/tickets/26381) | mco puppet runonce took an hour to run | Pending |
| [24952](https://puppetlabs.zendesk.com/agent/tickets/24952) | John Thebault - Long running puppet agent -t --debug --noop | Pending |

| **Jira Tickets** | | |
| --- | --- | --- |
| **Ref #** | **Change** | **Status** |
| [PDB-2487](https://tickets.puppetlabs.com/browse/PDB-2487) | Allow for a "resource-events-ttl" to reduce the number of days of events that are stored ([16899](https://puppetlabs.zendesk.com/agent/tickets/16899)) | Open |
| [ENTERPRISE-594](https://tickets.puppetlabs.com/browse/ENTERPRISE-594) | Compile Master Installs should not reach out to the internet for agent tarballs ([17472](https://puppetlabs.zendesk.com/agent/tickets/17472)) | Open |
| [SERVER-377](https://tickets.puppetlabs.com/browse/SERVER-377) | “puppetserver gem” command doesn’t work from behind a proxy server ([16979](https://puppetlabs.zendesk.com/agent/tickets/16979)) | Resolved |
| [PE-14397](https://tickets.puppetlabs.com/browse/PE-14397) | pe-orchestrator class is absent from the console classification after an upgrade from a monolithic installation ([17041](https://puppetlabs.zendesk.com/agent/tickets/17041)) | Closed |
| [FACT-1379](https://tickets.puppetlabs.com/browse/FACT-1379) | Facter returns incorrect MAC address for bonded interfaces ([17577](https://puppetlabs.zendesk.com/agent/tickets/17557)) - fixed in 2016.1.2 | Closed |
| [PUP-6099](https://tickets.puppetlabs.com/browse/PUP-6099) | Additional file and mount auto require - fixed in 2016.2 | Closed |